Project Planning Phase

Product Backlog, Sprint Schedule, and Estimation

| Date | 1November2025 |
| --- | --- |
| Team ID | NM2025TMID02619 |
| Project Name | Calculating family Expenses using service now |
| Maximum Marks | 2Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Expense Management | USN-1 | As a family member, I can log in and add daily expenses through the ServiceNow portal. | 3 | High | Ramya A |
| Sprint-1 | Expense Categorization | USN-2 | As a user, I can categorize my expenses (food, rent, utilities, etc.) for better tracking. | 3 | High | S. Manoj |
| Sprint-2 | Automation & Workflow | USN-3 | As a system admin, I can configure ServiceNow workflows to automate expense tracking and notifications. | 4 | High | K. Durga |
| Sprint-2 | Data Storage | USN-4 | As a backend developer, I can store user and expense data in ServiceNow custom tables. | 3 | Medium | R. Sravani |
| Sprint-3 | Reporting Dashboard | USN-5 | As a user, I can view monthly reports and expense graphs generated from stored data. | 4 | High | Gowtham N |
| Sprint-3 | Budget Alerts | USN-6 | As a user, I can receive alerts when expenses exceed the monthly limit. | 3 | Medium | Durga Mahendra |
| Sprint-4 | ML Integration | USN-7 | As a developer, I can integrate predictive analysis to forecast monthly overspending. | 4 | Medium | Ramya A |
| Sprint-4 | Testing & Documentation | USN-8 | As a tester, I will validate the accuracy of expense calculations and document final results. | 2 | High | Manoj R |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 04 Nov 2025 | 09 Nov 2025 | 20 | 09 Nov 2025 |
| Sprint-2 | 18 | 6 Days | 10 Nov 2025 | 15 Nov 2025 | 18 | 15 Nov 2025 |
| Sprint-3 | 20 | 6 Days | 16 Nov 2025 | 21 Nov 2025 | 19 | 21 Nov 2025 |
| Sprint-4 | 20 | 6 Days | 22 Nov 2025 | 27 Nov 2025 | 20 | 27 Nov 2025 |

Velocity

Average Velocity = (Total Story Points Completed) / (Total Duration in Days)
= 77 / 24 = 3.20 story points per day